**** P.O. Box 11, Tooele UT 84074

[www.erdawater.com](http://www.erdawater.com)

(435) 850-9106 (Office)

(435) 496-3468 (Operator)

**Fiscal Year 2023 list of major projects**

* Scada Upgrades **$8,000**
  + Connect Chlorination System (carry over from 2021) $7,000
  + Add Alarm on Pump-to-waste $1,000
* GIS upgrade **$10,000**
* Update Replace 5 Meters and Meter Boxes **$7,500**
* Repair and service 5 hydrants on Campbell and 570 **$5,000**
* Fire Hydrant Tool **$2,000**
* Nelson Well Generator (carry over from 2021) **$70,000**
* **TOTAL $92,500**

**Budget Review:**

* Scada Importance
  + 2021 Scada upgrade to operate both well more involved than expected.
  + Putting off upgrades for over 5 years due to budget
  + Vital for operational efficiency (operator and state reporting)
* Nelson Well Generator
  + Attended drought mitigation class.
    - First importance is to ensure operational redundancy
  + Seeking maximum flexibility
  + Order Generator May 2022 (40-48 week lead time)
    - Option to finance over 3 years
* Cross Connection
  + State requires back flow prevention device at meter connection
  + State allows gradual improvement
  + Cut back to 5 for fiscal year 2023